## Slide 1: CAIP Automation Project : Production Requirements
Nagamallika Lingamaneni
Updated on 20th June, 2017

## Slide 2
Overview of the project
IT Systems Requirements
3
Deployment Requirements
4
Compliance Requirements
5
Overview of POC-SBL Process
2

## Slide 3: Overview of Project

## Slide 4
CAIP Digitalization – Program Overview
Explore opportunity to apply Cognitive Automation within Securities Operations to visualize potential ‘Zero-Touch’ Process
Goal Statement
Identified candidate for F2B Automation – Corporate Actions Event Lifecycle
Process Deep-Dive Analysis; constraints for F2B automation identified | Unstructured Inputs, Complex Decision-making, Multi-app process
Identified Cognitive Components to overcome constraints – NLP, Learning | Created Proposed Future State Architecture
Workshop with CAIP Service Line to discuss and firm-up the final solution
Current Status: Developing prototype as a Proof of Concept
Approach
Announcement Capture
Pre-processing (Ex-date)
Pre-processing (Record-date)
Post processing
Taxation
Payments processing
APAC
EMEA
US
Cash Equity
Fixed Income
Prime Brokerage
Stock Borrow Loan (SBL)
Process Flow
Geographies & Asset Class
NLP Application vis-à-vis process step
Email-triggered automatic Event Creation
Booking rate discrepancy resolution via emails
Mails sent to agent to confirm short positions
Claims confirmation & issue resolution with Ctpty, Traders & Agents
Tax discrepancy resolution with Ctpty Tax team via email
Advice to ctpty after payment release & payment-related discrepancies

## Slide 5: Service Catalog for Corporate Actions Processing
Announcement
Capture
Pre-Dividend
Post-Dividend
Coupons Event Creation
SMN Queue Check
ADR
Deleted Event Processing
SWIFT Recon
SOC Cross Check
Dupes Check
EX Date
Record date processing & Interest Payments
Short Charges Reconciliation
IMG Depot Reconciliation
Market Fails
SBL
In scope for Automation
DTCC IPAR TLM CARE SSENG T24 MCA EPIC CLAIMS MGR NARRATIVE EXCEL SWIFT Emails Global One
US
EMEA
APAC

## Slide 6: Future State Architecture for CAIP Dividend processing
ANNOUNCEMENT CAPTURE
EPIC exceptions
Email
Queries
Data Dictionary
Email processing using NLP
Event Queue
Event validation by BOT
Create Events
In EPIC by BOT
Manual resolution for exceptions
CARE
Event validation by BOT
Email processing using NLP
(Agent, Counterparties)
Cancel Events
In EPIC by BOT
Online form for desk to modify
Release entitlements by BOT
Emails
PRE-DIVIDENDS
Database
Claims Manager
Compare settlements EPIC vs CM
Keylink payment and Settle claim in SSENG
Amend in CARE, if required
Handle conflicts, Send email to Agent / Onshore for clarification
Event validation by BOT
Dashboards
POST PROCESSING
DTCC, Crest, IPAR
Key details, depot positions, Election info, TLM etc.
Train Bot
Manual resolution for exceptions
Train Bot
Manual resolution for exceptions
Train Bot
SWIFT msg validation
Data Interface to other tools (Import or Export)

## Slide 7: Processes - capabilities
Process | Current FTE | Volume (per month) | Target Automation Index (to UAT)
Pre Dividends EX Date | 10 | 4500 | 60%
Pre Dividends Record Date | 10 | 4500 | 60%
Pre Dividends Market Claims | 8 | 12000 | 60%
Pre Dividends Short Charge Recon |  |  | 60%
Post Dividends SBL Claims | 9 | 40,000 | 60%
Post Dividends Market Fails |  |  | 60%
Total |  |  | 60%

## Slide 8: Overview of POC - SBL Process

## Slide 9: Post Dividends (SBL Claims) – Process considered for the POC
1
2
3
4
5
Process payment via Keylink
Settle bargains
5
Identify and segregate claims as per internal and external
1
For external claims, segregate and send chaser mails as per counterparty
2
For internal claims, reconcile claims and identify mismatches
3
Resolve discrepancies
4

## Slide 10: Automation Process

## Slide 11: Integration

## Slide 12
Orchestration

## Slide 13: Component Interaction – Email Sender

## Slide 14: Component Interaction – Email Reply Processor

## Slide 15: Component Interaction – MIMICTRON BOTs

## Slide 16: Component Interaction – MIMICTRON BOTs (Contd.)

## Slide 17: IT Systems Requirements for Pre and Post dividend processes

## Slide 18: Physical Architecture

## Slide 19: Required Hardware
Windows Servers (4 no.s) :
      CPU: Quad Core (i7 or Xeon)
      RAM: 32 GB
      HDD: 1 TB
      GPU: NVIDIA with 8GB GPU RAM (NVIDIA only, GTX 1070 or higher)
Linux Server (2 no.s) :
      CPU: Quad Core (i7 or Xeon)
      RAM: 32 GB
      HDD: 1 TB

## Slide 20: Required Software
In Windows Server :
      OS : Windows 10
      Windows Application : MS OutLook
      JDK : version 1.8.0_121 or above
      Software :
          Docker Image
            With complete set of software, including Python Libraries
            As being used in Windows Server for UAT

## Slide 21: Required Software (Contd.)
In Linux Server :
          OS : RHEL 7.2 /CENTOS ver 7.2
                RPM Linux Installation Package
          Web Server : Tomcat ver 8.5
        Software :
          Docker Image
            including Python Libraries & Linux Packages
            As being used in Linux Server of UAT Environment
RPM Linux Installation Package

## Slide 22: Deployment Requirements (NFR)

## Slide 23: CAIP process automation production migration
 | Our Proposal | UBS Prerequisites | Action
Application & Data Security | HOLMES BOTS to be secured through HTTPS |  | 
 | DB security – follow UBS guidelines |  | Work with UBS to establish the integration requirement
 | Data Archival – follow UBS guidelines |  | Work with UBS to establish the integration requirement
 | Authentication & Authorization – follow UBS guidelines |  | Work with UBS to establish the integration requirement
Monitoring, Logging and Extensibility | Multi region availability requirement yet to be established; However for this deployment we might not need this. |  | Establish UBS requirement for multi region deployment and prepare an approach note

## Slide 24: CAIP process automation production migration
 | Our Proposal | UBS Prerequisites | Action
Performance Factors | A dedicated instance of Oracle DB, with replication of data, is recommended. |  | 
 | In the current implementation, there is no need of ‘Load Balancer’. However, with complete process automation, if needed, support for a load balancer for the Web server from UBS. |  | 
Monitoring, Logging and Extensibility | We recommend to go with UBS specific Monitoring Tools for applications, if any |  | 
 | We recommend to go with UBS specific logging Tools for applications, if any |  | 

## Slide 25: Compliance Requirements

## Slide 26: Risk & Control Framework
Risk Category | Description | Severance | Occurrence | Detection | Remediation Plan
Access Control | BOT credentials(VMware) stops working leads to process halt | M | L | L | Create a GPIN ID for each BOT tagged to a supervisor. Bots to login through VM (access from different servers)
 | BOT may access Unauthorized data if access rights are not controlled | H | L | L | Principle of least privilege access to be applied on BOT
Process | Policy of Delegation of Authority limits-Changes in approval limit is not followed | H | L | L | Compliance with policy to be audited periodically Written policy and Procedures around Delegation of authority limits must be maintained before the commencement date
 | Internal Database is not available/not up to date. Irrelevant/ outdated information of Agent/Counterparty/Trader/Custodian captured by BOT may lead to erroneous data breach | H | L | M | Review policy of Database and SOP needs to be created
 |  |  |  |  | SOPs to be reviewed at key stroke level and sign off by Risk Team prior Nursery phase
 | Fails to mimic from action taken by processor previously as part of exception management | M | L | L | Testing of all implemented BOTs in agreed frequency(Recommend for Quarterly) and sign off on the test results obtained
 | The BOT misses out on adopting procedural steps as per SOP | M | L | L | 
People | Possibility of code manipulation within the bot | H | L | L | Code is secured within Holmes repository with no access to users
 | Poor/No detection method to identify threats related to corrupted BOT | M | L | L | 5 level Bot maintenance framework (refer to framework)
Contingency | BOT Owner does not have the sufficient skills to perform the activity/train | M | L | L | BOT owners must be certified on relevant skills/techniques required
 | The person that had the skills has left the role / organization and the BOT hasn't been assigned to a new owner | H | M | L | There must be a current and active BOT Owner for all BOTs within the Process
Legend | Severity | Occurrence | Detection
High Risk | Potential for high financial loss or reputational loss | Occurs frequently | Difficult to detect
Medium Risk | Control breach/failure and indicates a serious concern around the associated control environment | Occurs once in a month | Can detect immediately after
Low Risk | No impact to production | Occurs rarely | Easy to detect

## Slide 27: IP & Legal Compliance
Component Name | Wipro IP | Version (Release Date)
Mimictron | Mimictron Training | 
 | Mimictron-OLE | 
 | Mimictron Model Creation | 
 | Mimictron Navigation | 
 | Mimictron UI controller | 
 | Mimictron value Extractor | 
E-MAIL processing framework | e-mail data extractor | 
 | e-mail orchestration | 
 | Email reader | 
 | Email Sender | 
 | Email interpreter | 
 | Email decision maker | 
* IP release and updates will be governed through UBS Wipro HOLMES IP framework

## Slide 28: Appendix
      Announcement Capture
      Pre Dividends (Ex Date)
      Pre Dividends (Record Date)
      Post Dividends (SBL Claims)
      Post Dividends (Market Claims)

## Slide 29
Announcement Capture – AS IS
4
5
Create event manually in EPIC/IM Actions
5
GAU team to share the SOI file to vendor
1
Vendor captures all events related to UBS SOIs
2
Feed flows automatically in IM actions and subsequently into EPIC
3
In case of non STP process, Manually check for Duplicate/email queries/other non supported GAU products
4
Baseline(CE Divs):
Avg Volumes | 4500 per month
Total FTE | Wipro(2)
2
3
1
Manual
Automated
Out of Scope

## Slide 30
Announcement Capture – AS IS
Solutions
Auto reconciliation of all events - Duplicate, incorrect, missing events/information
Mistake proofing for manual event creation (duplicate, incorrect, missing etc.)
Auto narrate all SMN event details
Reporting & analytics
Challenges
Manual validation (missing, delayed, duplicated & incorrect) events are created in EPIC [5% - 6%]
Manual creation of events (Fixed Income, Structured Products, ELNs & Non STP – EQ)
Reconciliation of SWIFTs is carried out manually
Narrate all SMN events manually

## Slide 31
Announcement Capture – TO BE
2
4
5
Automatically flow the feed in IM actions and subsequently into EPIC
3
BOT to auto check for Duplicate event creation and do event narration
4
BOT to create event in EPIC
5
BOT to share the SOI file to vendor
1
6
Any exceptions in the process shall be flagged for human intervention
6
Vendor captures all events related to UBS SOIs
2
3
1
Manual
Automated
Out of Scope

## Slide 32
Pre Dividends (EX Date) – AS IS
1
2
3
4
5
Release entitlements for book positions in CARE
5
Extract event details from CARE and format accordingly
1
Validate & Reconcile event details against Agent source details
2
Reach out to Agents/internal teams for all Mismatch events
3
Receive confirmation/clarification from Agent/internal teams and amend
4
Total Volumes | 4500 per month
Total FTE | 10
Baseline:
Manual
Automated
Out of Scope

## Slide 33
Pre Dividends (EX Date) – AS IS
Solutions
Auto reconciliation of all events - Duplicate, incorrect, missing events/information
End / Cancel Duplicate Event creation​
Auto manage exceptions based on set rules​
Auto release of entitlements(for non STP events)
Challenges
Manual validation of event details against agent source
  Missing key event details/ book positions / event status incorrect i.e. incomplete status
Discrepancy management in outlook
Exception rules for different event types / markets
Release of entitlement or positions manually - 40% manually carried out
Delay in response/amendments due to SWAP volumes

## Slide 34
Pre Dividends (Record Date) – AS IS
2
3
4
5
Fix ESR imbalances if any and release the entitlements
5
Extract events from CARE and check, segregate as per the type of event
1
In case of DRIPS Upload Elections into CARE, match each cash position & release entitlements
2
For income events, revalidate event against agent source, depot holdings against TLM
3
In case of interest payments Receive Agent confirmation & release entitlements
4
1
Total Volumes | 4500 per month
Total FTE | 10
Baseline:
Manual
Automated
Out of Scope

## Slide 35
Pre Dividends (Record Date) – AS IS
Solutions
Auto validate event details / reconcile Depot holdings
Auto reconcile book/Depot/SBL and trade entitlements in case of ESR imbalance
End / Cancel Duplicate Event creation
Auto calculate ADR, GDR and IMPUS calculations basis built in rules / criteria
Auto release of entitlements ​
Exception rules to be built in for STP processing​
Auto manage exceptions such as elective events
Challenges
Manual reconciliation of depot positions against TLM
Incorrect trade booked in SSE
Trades not booked in Settlement Systems
Manual adjustments of exceptions [SBL booking rate, tax rate, dividend rate, nominal, short charges, ADR, GDR, IMPUS]
ESR imbalance investigations
Manually manage election and release entitlements
Query and discrepancy are managed via Outlook and chat
Investigate breaks caused due to back value date adjustments

## Slide 36
Pre Dividends – TO BE
Auto send email to Agents for mismatches; Receive confirmation from Agents on all mismatches
2
Re-validate event details on Record Date+1; Auto reconcile Depot holdings; Event exceptions to be fixed [ADR, GDR, IMPUS, Electives]
3
Re-Reconcile against settlement systems; Release entitlements for book positions in CARE
4
Any exceptions in the process will be flagged for human intervention
5
Auto validate key event details
Cancel duplicate events
Apply event-market specific rules
1
1
2
3
4
5
Manual
Automated
Out of Scope

## Slide 37
Post Dividends (SBL Claims) – AS IS
1
2
3
4
5
Process payment via Keylink
Settle bargains
5
Identify and segregate claims as per internal and external
1
For external claims, segregate and send chaser mails as per counterparty
2
For internal claims, reconcile claims and identify mismatches
3
Resolve discrepancies
4
Total Volumes | 40000 claims per month
Total FTE | 9
Baseline:
Manual
Automated
Out of Scope

## Slide 38
Post Dividends (SBL Claims) – AS IS
Solutions
Auto reconcile claims using comparison platform
Auto manage exceptions basis rules and receive clarifications
Identify and action Agent compensation to restrict duplicate payment
Auto process payments in Keylink basis payment rules
Auto settle claims and match in TLM
Challenges
Manual reconciliation process
Query and discrepancy are managed via Outlook and chat
Manually resolve event exceptions [booking rate, nominal, etc.]
Duplicate payments due to agent compensations
Delay in applying nostros or closing claims due to mismatches

## Slide 39
Post Dividends (Market Claims) – AS IS
1
2
3
4
5
Matched claims, Settle in SSENG (Ledger auto created in TLM)
5
Identify and segregate claims basis auto and non-auto compensations
1
Reconcile claims with SWIFTs for Auto
compensated markets; Send claims to counterparty for all Non-auto compensated
2
Investigate claim discrepancies
3
Unmatched claims, contact agent to fix discrepancy
4
Baseline:
Total Volumes | 12000 claims p/m
Total FTE | 8
Manual
Automated
Out of Scope

## Slide 40
Post Dividends (Market Claims) – AS IS
Solutions
Auto validate and reconcile claims against Agent Swifts / sources
Auto send claims from Claims Manager
Auto request confirmations from Agents for compensation breakdowns
Auto manage exceptions basis rules
Basis the payment rules, auto approve and process payments for all claims
Challenges
Manual validation and reconciliation of claims
Agent Compensation breakdown not available
No standard compensation method available for same markets
Query and discrepancy are managed via Outlook & chat
Manual settlement of claims / payment processing

## Slide 41
Post Dividends – TO BE
1
2
3
4
5
Reconcile SBL claims using comparison platform
Reconcile Market fails with SWIFTS/ Agent source and identify discrepancies
2
For unmatched claims, BOT to generate email to agent / traders
3
For matched claims [SBLs and Non-auto compensated], BOT to process payment in Keylink
4
BOT to settle claim in SSENG (Ledger auto created in TLM)
5
BOT to identify and segregate claims basis SBLs [internal / external and Market Fails [Auto and Non-auto compensated]
1
6
Any exceptions are flagged for human intervention
6
Manual
Automated
Out of Scope

## Slide 42
Nagamallika Lingamaneni
Enterprise Architect